Product Owner Notes

Product Backlog & Sprint Planning

PO: David Chen | Updated: January 23, 2026

# Product Vision

Create a seamless, intuitive trading platform that unifies pre-trade analytics, live pricing, and post-trade operations. Our North Star is to reduce the time from trade decision to execution by 75% while improving user satisfaction scores to above 4.5/5.0.

# Product Roadmap Q1-Q2 2026

## Sprint 1-2 (Jan 29 - Feb 25): Foundation

- User authentication and authorization framework

- Basic portfolio dashboard with static data

- Database schema implementation

## Sprint 3-4 (Feb 26 - Mar 24): Core Analytics

- Real-time pricing integration (Phase 1: Equities)

- VaR calculation engine

- Portfolio exposure analytics

## Sprint 5-6 (Mar 25 - Apr 21): Wire Authorization

- Wire submission workflow

- Approval routing engine

- Mobile approval interface

# Prioritized Product Backlog

| ID | User Story | Priority | Points | Sprint |
| --- | --- | --- | --- | --- |
| PB-001 | User login with SSO | Critical | 5 | 1 |
| PB-002 | View portfolio summary dashboard | High | 8 | 2 |
| PB-003 | Real-time price updates for equities | Critical | 13 | 3 |

# User Personas

## Portfolio Manager - Alex

Demographics: 45 years old, 20 years industry experience

Goals: Make informed trading decisions quickly, monitor real-time risk exposure

Pain Points: Too many systems, stale data, difficult to get holistic portfolio view

## Operations Analyst - Maria

Demographics: 32 years old, 8 years in operations

Goals: Process wire transfers efficiently, minimize errors, track approval status

Pain Points: Slow approval process, lack of visibility, no mobile access for approvers

# Stakeholder Feedback Summary

Feedback from Jan 18 Demo:

- Portfolio managers loved the unified dashboard concept but requested larger font sizes for better readability

- Operations team wants batch wire submission capability for efficiency

- Compliance insisted on detailed audit trail for all authorization actions

- Mobile demo well-received; request for tablet optimization in addition to phone