Project Charter

Multi-Asset Execution and Post-Trade Platform

Project Code: TRANS-MON-PRJ

# Executive Summary

This project charter authorizes the Multi-Asset Execution and Post-Trade Platform initiative. The platform will consolidate disparate trading systems into a unified solution, enabling real-time decision-making, streamlined wire authorization, and comprehensive risk reporting across web and mobile interfaces.

# Project Information

| Project Name | Multi-Asset Execution and Post-Trade Platform |
| --- | --- |
| Project Sponsor | Robert Williams, Chief Technology Officer |
| Project Manager | Amanda Foster |
| Start Date | January 15, 2026 |
| Target Completion | June 30, 2026 |
| Budget | $4.2 million |

# Business Case

## Problem Statement

Current trading operations are severely hindered by fragmented systems requiring users to access 4-5 different applications for a single trade workflow. This fragmentation results in:

- 45-60 minute delays in wire authorization due to manual routing

- 15-20 minute stale data in analytics, impeding real-time decisions

- Inability to monitor intraday risk exposure

- Loss of productivity as key personnel remain desk-bound

## Expected Benefits

Quantifiable:

- 75% reduction in trade-to-execution time

- 90% reduction in wire authorization time (45 min to 5 min)

- $850K annual cost savings from system consolidation

- 30% improvement in trader productivity

Qualitative:

- Enhanced ability to respond to market volatility

- Improved regulatory compliance through comprehensive audit trails

- Better risk management with real-time exposure monitoring

- Higher employee satisfaction and retention

# Scope

## In Scope

- Pre-trade analytics engine with VaR and scenario modeling

- Real-time pricing integration for equities, FX, and fixed income

- Wire authorization workflow with MFA and dual approval

- Portfolio risk reporting with scheduled and on-demand generation

- Web application supporting Chrome, Firefox, Safari, Edge

- Mobile applications for iOS and Android

- Integration with Bloomberg, Reuters, and SimCorp Dimension

## Out of Scope

- Order management system (OMS) replacement - will integrate with existing

- Trade execution venue connectivity - handled by existing systems

- Back-office settlement processing

- Client portal or external client access

# Key Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Robert Williams | CTO / Sponsor | Strategic technology alignment |
| Linda Chen | Head of Trading | Improved trading efficiency |
| Marcus Johnson | Head of Operations | Streamlined wire processing |
| Patricia Moore | Chief Compliance Officer | Regulatory compliance |

# Project Team

| Name | Role | Allocation |
| --- | --- | --- |
| Amanda Foster | Project Manager | 100% |
| David Chen | Product Owner | 100% |
| Sarah Mitchell | Business Analyst | 100% |
| Dev Team (6) | Developers | 100% |
| QA Team (3) | QA Engineers | 100% |

# High-Level Timeline

| Phase | Timeline |
| --- | --- |
| Project Initiation & Planning | Jan 15 - Jan 28 |
| Design & Architecture | Jan 29 - Feb 11 |
| Development Sprints (6) | Feb 12 - Apr 21 |
| Testing & QA | Apr 22 - May 19 |
| Deployment & Go-Live | May 20 - Jun 30 |

# Risks and Constraints

## Key Risks

- Market data vendor contract renewal delays - Mitigation: Engage vendors early, have fallback options

- Integration complexity with legacy systems - Mitigation: Proof of concept early, dedicated integration team

- User adoption resistance - Mitigation: Early user involvement, comprehensive training program

- Regulatory compliance changes - Mitigation: Regular compliance review, flexible architecture

## Constraints

- Budget cap at $4.2M - no additional funding approved

- Go-live must occur before Q3 regulatory audit

- Development team size fixed at 6 developers

- Must maintain zero downtime during business hours

# Success Criteria

The project will be considered successful when:

- All functional requirements delivered and accepted by stakeholders

- Performance metrics achieved: <200ms API response, <500ms pricing latency

- Security audit passed with no critical vulnerabilities

- User satisfaction score >4.0/5.0 after first month

- System uptime >99.95% in first 3 months post-launch

- Project delivered within budget and timeline

# Approvals

By signing below, the stakeholders acknowledge and approve this project charter and commit their support to the project.

________________________________

Robert Williams, Chief Technology Officer

Date: _______________

________________________________

Linda Chen, Head of Trading

Date: _______________

________________________________

Amanda Foster, Project Manager

Date: _______________