Test Plan

Multi-Asset Execution and Post-Trade Platform

QA Team | Version 1.3 | January 24, 2026

# Test Strategy Overview

This test plan outlines the comprehensive testing approach for the Multi-Asset Execution and Post-Trade Platform. Testing will be conducted across multiple levels including unit, integration, system, and user acceptance testing.

# Test Objectives

- Verify all functional requirements are implemented correctly

- Validate performance under expected and peak load conditions

- Ensure security controls prevent unauthorized access and data breaches

- Confirm cross-platform compatibility (Web, iOS, Android)

- Validate data accuracy in financial calculations and reporting

# Test Scope

## In Scope

- All API endpoints and microservices

- Web application (Chrome, Firefox, Safari, Edge)

- Mobile applications (iOS 15+, Android 12+)

- Database operations and data integrity

- Integration with market data providers

- Wire authorization workflows

## Out of Scope

- Third-party vendor systems (Bloomberg, Reuters) - assumed reliable

- Legacy system migration (separate project)

- Network infrastructure testing

# Test Levels

## Unit Testing

Responsibility: Development Team

Tools: JUnit, pytest, Jest

Coverage Target: 80% minimum

Approach: Test individual methods and functions in isolation. Mock external dependencies. Execute as part of CI pipeline on every commit.

## Integration Testing

Responsibility: QA Team with Dev Support

Tools: Postman, REST Assured, Testcontainers

Approach: Test interactions between microservices, database operations, message queue processing. Verify API contracts between services. Use Testcontainers for database and Kafka testing.

## System Testing

Responsibility: QA Team

Tools: Selenium, Playwright, Appium

Approach: End-to-end testing of complete user workflows. Execute in staging environment that mirrors production. Validate all functional and non-functional requirements.

## User Acceptance Testing

Responsibility: Business Users with QA Facilitation

Duration: 2 weeks prior to production release

Approach: Business stakeholders validate system meets requirements using real-world scenarios. Execute in UAT environment with production-like data.

# Test Scenarios

## Critical Test Scenarios

| ID | Test Scenario | Type | Priority |
| --- | --- | --- | --- |
| TS-001 | User logs in with valid credentials and accesses dashboard | Functional | P0 |
| TS-002 | Real-time price updates display within 500ms of market change | Performance | P0 |
| TS-003 | Wire transfer requires MFA and dual approval for amounts >$1M | Security | P0 |
| TS-004 | Portfolio VaR calculation accurate to 4 decimal places | Functional | P0 |
| TS-005 | Mobile app maintains session during network interruption | Reliability | P1 |

# Performance Testing

## Load Testing

Tool: Apache JMeter, k6

Scenarios:

- Normal load: 500 concurrent users, 2-hour duration

- Peak load: 1000 concurrent users, 1-hour duration

- Stress test: Gradually increase to 2000 users to find breaking point

## Endurance Testing

Run system at 70% capacity for 8 hours to detect memory leaks and performance degradation over time.

# Security Testing

## Vulnerability Scanning

Tools: Snyk, OWASP ZAP

Scan all dependencies for known vulnerabilities. Run dynamic application security testing on all endpoints.

## Penetration Testing

Third-party security firm will conduct penetration testing in pre-production environment. Focus areas include authentication bypass, SQL injection, XSS, and privilege escalation.

# Test Environment

| Environment | Purpose | Data | Access |
| --- | --- | --- | --- |
| DEV | Development | Synthetic | Dev team |
| QA | Integration/System Testing | Masked production | QA, Dev |
| UAT | User Acceptance | Production-like | Business users, QA |
| STAGING | Pre-production validation | Production mirror | QA, DevOps |

# Defect Tracking

All defects will be logged in JIRA with detailed reproduction steps, expected vs actual results, screenshots, and log files. Critical defects will be escalated immediately to project leadership.

# Test Schedule

| Phase | Duration | Dates |
| --- | --- | --- |
| Unit Testing | Continuous | Jan 29 - Apr 30 |
| Integration Testing | 3 weeks | Apr 1 - Apr 21 |
| System Testing | 2 weeks | Apr 22 - May 5 |
| UAT | 2 weeks | May 6 - May 19 |

# Exit Criteria

Testing phase will be considered complete when:

- All critical and high-priority test cases executed

- Zero P0 defects, maximum 3 P1 defects

- Code coverage targets met (80% minimum)

- Performance benchmarks achieved

- Security vulnerabilities remediated

- UAT sign-off obtained from business stakeholders